## Slide 1
Stakeholder | Role (Related to project) | Involvement | Impact | Power or Influence (H/M/L) | Interest (H/M/L) | Engagement
Project Sponsor | Financial Supporter & | Makes high-level decisions; serves as team resource | Wants the project to succeed. No resistance. | H | H | Communicate regularly, but not daily. Ask questions and give updates.
It Manager | Project team member | Makes high-level decisions; provides web designs | Invested in the project as a team member for upgrading website | H | H | Communicate daily as project team member
Social Media Vendor ( Hootsuite ) | Marketing Team | serves as team resource on social media campaign | engage easily with our customers through listening and engagement tools | L | H | Communicate as needed to inform and get feedback.
Customer service Manager | Nefer Tour employee | Answers questions about the service after launch | Little impact on their role. No resistance. | L | L | Not directly involved, but should be updated before launch
Finance Manager | Nefer Tour financial Director | Approving the funding budgets of the project | Invested in the project as a team member | H | L | Communicate frequently for funding
Marketing Manager | Nefer Tour employee | Provides Marketing campaign ideas | Invested in the project as a team member | L | H | Communicate periodically for marketing campaign
Understanding stakeholders (stakeholder analysis)

## Slide 2
Stakeholder | Role (Related to project) | Involvement | Impact | Power or Influence (H/M/L) | Interest (H/M/L) | Engagement
Marketing Team | Nefer Tour employees | Provides Marketing campaign ideas | Invested in the project as a team member | L | L | Communicate daily as project team member
HR Manager | Project team member | provides advices for the training methods and assesments | Little impact on their role. No resistance. | L | H | Communicate as needed to inform and get feedback.
L&D team | Responsible for training the team | serves as team resource on Training Academy | engage easily with our customers through listening and engagement tools | L | M | Communicate as needed to inform and get feedback.
Design Team | Works on Branding and Website Design | Develops visual elements and website design | High interest in design outcomes | M | H | Communicate regularly, provide updates
Legal Manager | Ensures Legal Contracts | Handles contracts and legal aspects | Invested in the project as a team member | M | M | Keep updated on legal aspects
PR Manager | Manages Public Relations | Oversees public relations strategy | High interest in campaign outcomes | M | H | Communicate regularly, provide updates

## Slide 3
Keep satisfied (high priority)
Manage closely (high effort)
Monitor (minimum effort)
Show consideration
high
low
high
low
Prioritizing stakeholders (power grid)
L&D team
Social Media Vendor
Power
med
Interest
med
PR Manager
Marketing Team
Design Team
Legal Manager
Customer service Manager
HR Manager
Marketing Manager
Project Sponsor
It Manager
Finance Manager